AZURE MIGRATION PORTFOLIO

Complete POC Master Roadmap

Cloud DBA  &  Azure Data Engineering

| ☁ Cloud DBA Assessment & Planning Infrastructure Setup Database Migration SSIS Migration HA / DR Solutions Security Hardening Monitoring & Operations |  | ⚙ Data Engineering ADF Pipelines & Medallion Architecture Databricks & PySpark Delta Lake & Streaming Azure Synapse Analytics Microsoft Fabric CI/CD & DevOps DP-203 Certification Coverage |
| --- | --- | --- |

OrgSpire Inc.  |  Database Administration & Data Engineering Team

Version 1.0  |  April 2026

Author: Usha Kale  —  Senior Cloud DBA / Azure Data Engineer  |  AZ-104 | DP-300 | AZ-305 | DP-203 (Target)

# Executive Summary — Complete Portfolio Status

This document is the master roadmap for the complete Azure migration portfolio covering both Cloud DBA and Azure Data Engineering tracks. It covers 9 phases of Cloud DBA migration work and 8 phases of Data Engineering work — 180+ individual tasks across the full spectrum of on-premises to Azure modernization for a banking/financial services environment.

| TARGET | Target certification: DP-203 Azure Data Engineer Associate. All Data Engineering POCs are designed to directly cover DP-203 exam objectives. Cloud DBA track supports DP-300 (already held) and AZ-305 (already held). |
| --- | --- |

## Overall Portfolio Progress

| Track | Total | ✅ Done | ⏳ Pending | Next Priority |
| --- | --- | --- | --- | --- |
| Cloud DBA — Assessment & Planning | 8 | 3 | 5 | Az.DataMigration assessment, login migration |
| Cloud DBA — Infrastructure | 12 | 9 | 3 | Microsoft Entra, VNet peering |
| Cloud DBA — Database Migration | 11 | 4 | 7 | Log Shipping to Azure VM, Azure Migrate |
| Cloud DBA — SSIS Migration | 13 | 9 | 4 | Rewrite PKG_01, PKG_03, PKG_06 in ADF |
| Cloud DBA — HA & DR | 12 | 5 | 7 | Log Shipping to Azure VM, SQL MI Failover Groups |
| Cloud DBA — Security Hardening | 12 | 3 | 9 | DBCC CHECKDB, TDE CMK, DDM, RLS |
| Cloud DBA — Monitoring | 11 | 0 | 11 | Azure Monitor, Log Analytics, KQL queries |
| Cloud DBA — Performance Tuning | 7 | 3 | 4 | Auto-tuning, Query Store plan forcing |
| Cloud DBA — CI/CD & DevOps | 5 | 2 | 3 | GitHub Actions, Bicep IaC |
| Data Engineering — ADF Pipelines | 14 | 12 | 2 | Schedule trigger, failure path |
| Data Engineering — Databricks | 10 | 8 | 2 | Key Vault secret scope, structured streaming |
| Data Engineering — Synapse Analytics | 10 | 0 | 10 | Serverless pool, dedicated pool, pipelines |
| Data Engineering — Microsoft Fabric | 8 | 0 | 8 | Mirroring, Lakehouse, OneLake |
| Data Engineering — Delta Lake | 6 | 4 | 2 | Time travel queries, schema evolution |
| Data Engineering — Event Streaming | 6 | 0 | 6 | Event Hub, Spark Streaming, real-time |
| Data Engineering — Security & Governance | 8 | 3 | 5 | Key Vault secret scope, Purview, Unity Catalog |
| Data Engineering — CI/CD & DevOps | 6 | 2 | 4 | GitHub Actions for ADF, ARM templates |
| Data Engineering — DP-203 Exam Prep | 8 | 4 | 4 | Synapse, Fabric, streaming, optimization |

PART 1 — CLOUD DBA TRACK

On-Premises SQL Server to Azure Migration — Complete Task Inventory

| ENV | Environment: 7-node VirtualBox lab ¦ Node1/2 (SQL 2019 AG) ¦ Node3/4 (SQL 2022 AG) ¦ Node5 (SSIS/SSRS) ¦ Node6 (admin) ¦ Target: Azure SQL MI, Azure VM, Azure SQL DB ¦ Compliance: PCI DSS, SOX, FFIEC |
| --- | --- |

PHASE 1 Assessment & Planning

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Inventory all SQL Server instances (200+) | PowerShell / dbatools | Bible v9 | 🥇 Critical | ✅ Done |
| Assess compatibility for Azure targets | Az.DataMigration PowerShell | POC 5 | 🥇 Critical | ⏳ Pending |
| SKU recommendation for SQL MI sizing | Get-AzDataMigrationSkuRecommendation | POC 5 | 🥇 Critical | ⏳ Pending |
| Identify SSIS package blockers | Az.DataMigration + manual review | POC 5 | 🥇 Critical | ✅ Done |
| Document linked servers and SQL Agent jobs | SSMS scripting | POC 5 | 🥈 High | ⏳ Pending |
| Document logins and permissions | sp_help_revlogin / dbatools | POC 5 | 🥈 High | ⏳ Pending |
| Network assessment — bandwidth and latency | Azure Network Watcher | — | 🥉 Medium | ⏳ Pending |
| Compliance review — PCI DSS, SOX, FFIEC | Manual + Azure Policy | Bible v9 | 🥈 High | ✅ Done |

| 3 ✅ Completed | 5 ⏳ Pending | 38% 8 Total Tasks |
| --- | --- | --- |

PHASE 2 Infrastructure Setup

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Create Azure Resource Groups with tags | Portal / CLI | All POCs | 🥇 Critical | ✅ Done |
| Create ADLS Gen2 storage account | Portal / CLI | POC 2 | 🥇 Critical | ✅ Done |
| Create Azure Key Vault | Portal | POC 3 | 🥇 Critical | ✅ Done |
| Provision Azure SQL Managed Instance | Portal / CLI | POC 5 | 🥇 Critical | ✅ Done |
| Configure SQL MI public endpoint | Portal | POC 5 | 🥇 Critical | ✅ Done |
| Configure SQL MI VNet and NSG | Portal / CLI | POC 5 | 🥇 Critical | ✅ Done |
| Enable TDE on SQL MI (service-managed) | Auto-enabled | POC 5 | 🥇 Critical | ✅ Done |
| Enable Microsoft Defender for SQL | Portal | POC 5 | 🥈 High | ✅ Done |
| Configure Microsoft Entra authentication | Portal | — | 🥈 High | ⏳ Pending |
| Provision Azure VM for IaaS migration | Portal / CLI | POC 1 | 🥇 Critical | ✅ Done |
| Install Self-Hosted IR on Node5 | ADF Studio | POC 2 | 🥇 Critical | ✅ Done |
| Configure VNet peering / ExpressRoute | Portal | — | 🥉 Medium | ⏳ Pending |

| 9 ✅ Completed | 3 ⏳ Pending | 75% 12 Total Tasks |
| --- | --- | --- |

PHASE 3 Database Migration

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Backup to Azure Blob (BACKUP TO URL) | SSMS T-SQL + SAS token | POC 1 + POC 5 | 🥇 Critical | ✅ Done |
| VHD lift & shift — full server migration | AzCopy + Azure CLI | POC 1 | 🥇 Critical | ✅ Done |
| DMS online migration — 14 databases to SQL MI | Azure DMS | POC 5 | 🥇 Critical | ✅ Done |
| Post-migration validation (DBCC, row counts) | SSMS T-SQL | POC 5 | 🥇 Critical | ⏳ Pending |
| Migrate SQL logins and permissions | dbatools / sp_help_revlogin | POC 5 | 🥈 High | ⏳ Pending |
| Migrate SQL Agent jobs | SSMS scripting | POC 5 | 🥈 High | ⏳ Pending |
| Migrate linked server definitions | SSMS scripting | — | 🥈 High | ⏳ Pending |
| Log Shipping to Azure VM — hybrid DR | SSMS T-SQL | — | 🥈 High | ⏳ Pending |
| DMS offline migration to Azure SQL DB | Azure DMS | — | 🥉 Medium | ⏳ Pending |
| Azure Migrate agentless VM migration | Azure Migrate portal | — | 🥉 Medium | ⏳ Pending |
| Database Migration Assistant assessment | Az.DataMigration PowerShell | POC 5 | 🥈 High | ⏳ Pending |

| 3 ✅ Completed | 8 ⏳ Pending | 27% 11 Total Tasks |
| --- | --- | --- |

PHASE 4 SSIS Migration

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Assess SSIS packages for SQL MI compatibility | Az.DataMigration + manual | POC 5 | 🥇 Critical | ✅ Done |
| Build SSIS stress test suite (5 packages) | Visual Studio 2026 | POC 5 | 🥇 Critical | ✅ Done |
| Identify blocked patterns (linked server, xp_cmdshell, MSDTC) | Manual testing | POC 5 | 🥇 Critical | ✅ Done |
| Update connection managers — Node5 to SQL MI | Visual Studio | POC 5 | 🥇 Critical | ✅ Done |
| Rebuild .ispac with SQL MI connections | Visual Studio Build | POC 5 | 🥇 Critical | ✅ Done |
| Deploy SSISDB catalog on SQL MI | ADF + SSMS | POC 5 | 🥇 Critical | ✅ Done |
| Create Azure-SSIS IR pointing to SQL MI | ADF Studio | POC 5 | 🥇 Critical | ✅ Done |
| Deploy compatible packages (PKG_04, PKG_07) to SSISDB | SSMS Deployment Wizard | POC 5 | 🥇 Critical | ✅ Done |
| Execute SSIS packages via ADF pipeline — validated | ADF Studio | POC 5 | 🥇 Critical | ✅ Done |
| Lift and shift SSIS to Azure-SSIS IR (Azure SQL DB) | ADF Studio | POC 2 | 🥇 Critical | ✅ Done |
| Rewrite PKG_01 (linked server) as ADF Copy Activity | ADF Studio | — | 🥈 High | ⏳ Pending |
| Rewrite PKG_03 (xp_cmdshell) as ADF Web Activity + Azure Function | ADF + Azure Function | — | 🥈 High | ⏳ Pending |
| Rewrite PKG_06 (MSDTC) as ADF compensating pattern | ADF Studio | — | 🥈 High | ⏳ Pending |

| 10 ✅ Completed | 3 ⏳ Pending | 77% 13 Total Tasks |
| --- | --- | --- |

PHASE 5 High Availability & Disaster Recovery

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Always On AG — SQL Server 2019 (Node1/Node2) | SSMS + WSFC | Bible v9 | 🥇 Critical | ✅ Done |
| Always On AG — SQL Server 2022 (Node3/Node4) | SSMS + WSFC | Bible v9 | 🥇 Critical | ✅ Done |
| Log Shipping on-premises configuration | SSMS T-SQL | Bible v9 | 🥇 Critical | ✅ Done |
| Backup to URL — cloud DR strategy validated | SSMS T-SQL | POC 1 | 🥇 Critical | ✅ Done |
| SQL MI built-in HA (99.99% SLA) | Auto-configured | POC 5 | 🥇 Critical | ✅ Done |
| Log Shipping — on-prem to Azure VM (hybrid DR) | SSMS T-SQL | — | 🥈 High | ⏳ Pending |
| Hybrid Always On AG with Azure VM replica | SSMS + Portal | — | 🥈 High | ⏳ Pending |
| SQL MI Auto-failover Group (cross-region) | Portal / CLI | — | 🥈 High | ⏳ Pending |
| Zone Redundant SQL MI deployment | Portal | — | 🥉 Medium | ⏳ Pending |
| Azure SQL DB Auto-failover Group | Portal | — | 🥉 Medium | ⏳ Pending |
| Test DR failover procedures and validate RTO | SSMS + Portal | — | 🥈 High | ⏳ Pending |
| Document RTO and RPO metrics per database | Manual | — | 🥈 High | ⏳ Pending |

| 5 ✅ Completed | 7 ⏳ Pending | 42% 12 Total Tasks |
| --- | --- | --- |

PHASE 6 Security Hardening & Compliance

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| TDE — service-managed key (default) | Auto-enabled on SQL MI | POC 5 | 🥇 Critical | ✅ Done |
| Azure Key Vault — ADF Managed Identity secret retrieval | ADF + Key Vault | POC 3 | 🥇 Critical | ✅ Done |
| Microsoft Defender for SQL — enabled | Portal | POC 5 | 🥈 High | ✅ Done |
| TDE — customer-managed key (CMK) via Key Vault | Azure Key Vault | — | 🥈 High | ⏳ Pending |
| Dynamic Data Masking (DDM) on sensitive columns | Portal / T-SQL | — | 🥈 High | ⏳ Pending |
| Row-Level Security (RLS) for multi-tenant data | T-SQL | — | 🥈 High | ⏳ Pending |
| Always Encrypted for PII columns | SSMS + Key Vault | — | 🥈 High | ⏳ Pending |
| Remove SA account / rename default admin | SSMS T-SQL | — | 🥈 High | ⏳ Pending |
| Restrict port 1433 in NSG to known IPs | Portal / CLI | — | 🥈 High | ⏳ Pending |
| SQL Audit policy — write to Log Analytics | Portal | — | 🥈 High | ⏳ Pending |
| Microsoft Entra ID authentication (replace SQL auth) | Portal | — | 🥉 Medium | ⏳ Pending |
| Azure Policy — enforce tagging, SKU restrictions | Portal | — | 🥉 Medium | ⏳ Pending |

| 3 ✅ Completed | 9 ⏳ Pending | 25% 12 Total Tasks |
| --- | --- | --- |

PHASE 7 Monitoring & Operations

| PRIORITY | This entire phase is PENDING — highest priority for next session. Azure Monitor + Log Analytics covers the most Cloud DBA interview questions and costs almost nothing to implement. |
| --- | --- |

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Create Log Analytics workspace | Portal | — | 🥇 Critical | ⏳ Pending |
| Enable SQL MI diagnostic settings | Portal | — | 🥇 Critical | ⏳ Pending |
| Enable ADF diagnostic settings | Portal | — | 🥇 Critical | ⏳ Pending |
| Configure SQL Insights via Azure Monitor | Azure Monitor | — | 🥇 Critical | ⏳ Pending |
| Create CPU alert rule on SQL MI | Azure Monitor Alerts | — | 🥇 Critical | ⏳ Pending |
| Create ADF pipeline failure alert | Azure Monitor Alerts | — | 🥈 High | ⏳ Pending |
| Write KQL — pipeline failure analysis | Log Analytics | — | 🥇 Critical | ⏳ Pending |
| Write KQL — SQL MI performance queries | Log Analytics | — | 🥈 High | ⏳ Pending |
| Configure automated backup policy | Portal | — | 🥈 High | ⏳ Pending |
| Test point-in-time restore (PITR) | Portal | — | 🥈 High | ⏳ Pending |
| Set up Azure Cost Management budgets | Portal | — | 🥉 Medium | ⏳ Pending |

| 0 ✅ Completed | 11 ⏳ Pending | 0% 11 Total Tasks |
| --- | --- | --- |

PHASE 8 Performance Tuning

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| Analyze execution plans — deadlocks and blocking | SSMS DMVs + Profiler | Bible v9 | 🥇 Critical | ✅ Done |
| Validate TempDB configuration post-migration | SSMS T-SQL | POC 1 | 🥈 High | ✅ Done |
| Set max server memory and MAXDOP | sp_configure | POC 1 | 🥈 High | ✅ Done |
| Enable Query Store on migrated databases | ALTER DATABASE | POC 1 | 🥈 High | ✅ Done |
| Review Query Store for plan regressions | SSMS Query Store reports | — | 🥈 High | ⏳ Pending |
| Configure auto-tuning on SQL MI | Portal | — | 🥈 High | ⏳ Pending |
| Rebuild/reorganize indexes post-migration | ALTER INDEX | — | 🥈 High | ⏳ Pending |

| 4 ✅ Completed | 3 ⏳ Pending | 57% 7 Total Tasks |
| --- | --- | --- |

PHASE 9 CI/CD & DevOps

| Task | Tool / Method | POC Reference | Priority | Status |
| --- | --- | --- | --- | --- |
| ADF Git integration with GitHub | ADF Studio | POC 2 | 🥇 Critical | ✅ Done |
| Push all POC work to GitHub repo | Git CLI | — | 🥇 Critical | ⏳ Pending |
| GitHub Actions CI/CD for ADF pipelines | GitHub Actions | — | 🥈 High | ⏳ Pending |
| Bicep IaC — all 5 deployment methods | Bicep / VS Code | POC 6 | 🥈 High | ⏳ Pending |
| Database schema versioning | Flyway / SSDT | — | 🥉 Medium | ⏳ Pending |

| 1 ✅ Completed | 4 ⏳ Pending | 20% 5 Total Tasks |
| --- | --- | --- |

PART 2 — DATA ENGINEERING TRACK

Azure Data Engineering Portfolio — DP-203 Certification Coverage

| TARGET | Target: DP-203 Azure Data Engineer Associate. All POCs in this track are mapped to DP-203 exam domains: data storage, data processing, data security, and monitoring. Environment: ADF usha-adf-poc ¦ ADLS Gen2 ushaadfpocadls ¦ Databricks usha-databricks-poc ¦ SQL MI usha-sqlmi-poc. |
| --- | --- |

DE PHASE 1 Azure Data Factory — Pipelines & Medallion Architecture

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Create ADLS Gen2 with Medallion Architecture (Bronze/Silver/Gold) | Portal + ADF | POC 2 | Data Storage | ✅ Done |
| ADF Copy Activity — SQL Server to ADLS via SHIR | ADF Studio | POC 2 | Data Processing | ✅ Done |
| ADF Mapping Data Flow — Bronze to Silver (CSV to Parquet) | ADF Studio | POC 2 | Data Processing | ✅ Done |
| ADF Mapping Data Flow — Silver to Gold (Aggregate) | ADF Studio | POC 2 | Data Processing | ✅ Done |
| ADF Master/Branch pipeline pattern | ADF Studio | POC 3 | Data Processing | ✅ Done |
| ForEach activity — iterate 3 branches | ADF Studio | POC 3 | Data Processing | ✅ Done |
| Key Vault Managed Identity secret retrieval | ADF + Key Vault | POC 3 | Data Security | ✅ Done |
| SOX-compliant audit logging via stored procedure | ADF + Azure SQL | POC 3 | Data Security | ✅ Done |
| Pipeline parameters and schedule trigger | ADF Studio | POC 2 | Data Processing | ✅ Done |
| Azure Monitor pipeline failure alert | Portal | POC 2 | Monitoring | ✅ Done |
| Conditional Split — approve/reject loan amounts | ADF Mapping Data Flow | POC 3 | Data Processing | ✅ Done |
| Idempotent pre-copy delete pattern | ADF Script Activity | POC 3 | Data Processing | ✅ Done |
| ADF Git integration + GitHub CI/CD | ADF Studio + GitHub | POC 2 | DevOps | ✅ Done |
| Business day validation in pipeline | ADF If Condition | POC 3 | Data Processing | ✅ Done |

| 14 ✅ Completed | 0 ⏳ Pending | 100% 14 Total Tasks |
| --- | --- | --- |

DE PHASE 2 Azure Databricks — PySpark & Delta Lake

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Provision Databricks workspace (Standard tier) | Portal | POC 4 | Data Processing | ✅ Done |
| Configure Single Node cluster (DBR 13.3 LTS, auto-terminate) | Databricks UI | POC 4 | Data Processing | ✅ Done |
| Configure ADLS Gen2 access via spark.conf.set (ABFSS) | PySpark notebook | POC 4 | Data Storage | ✅ Done |
| Read Gold Parquet into Spark DataFrame | PySpark notebook | POC 4 | Data Processing | ✅ Done |
| Post-merger portfolio analytics — PctOfTotal by TransactionType | PySpark notebook | POC 4 | Data Processing | ✅ Done |
| Write Gold DataFrame as Delta Lake table | PySpark notebook | POC 4 | Data Storage | ✅ Done |
| Delta MERGE upsert — incremental daily load pattern | PySpark notebook | POC 4 | Data Processing | ✅ Done |
| ADF Linked Service (LS_Databricks_Notebook) via PAT token | ADF Studio | POC 4 | Data Processing | ✅ Done |
| ADF pipeline triggers Databricks notebook via REST API | ADF Studio | POC 4 | Data Processing | ✅ Done |
| Azure Key Vault backed secret scope (production pattern) | Databricks + Key Vault | — | Data Security | ⏳ Pending |
| Delta Lake time travel queries | PySpark notebook | — | Data Storage | ⏳ Pending |

| 9 ✅ Completed | 2 ⏳ Pending | 82% 11 Total Tasks |
| --- | --- | --- |

DE PHASE 3 Azure Synapse Analytics

| PRIORITY | This entire phase is PENDING — second highest priority for next session. Synapse is the single biggest DP-203 topic. Uses your existing Gold Parquet files in ADLS Gen2 — no new data required. |
| --- | --- |

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Create Synapse workspace — link to ADLS Gen2 | Portal | — | Data Storage | ⏳ Pending |
| Serverless SQL Pool — OPENROWSET query on Gold Parquet | Synapse Studio T-SQL | — | Data Processing | ⏳ Pending |
| Create External Data Source pointing to ADLS Gen2 | Synapse Studio T-SQL | — | Data Storage | ⏳ Pending |
| Create External Table over Gold Parquet | Synapse Studio T-SQL | — | Data Storage | ⏳ Pending |
| Dedicated SQL Pool — create DW table and load data | Synapse Studio | — | Data Processing | ⏳ Pending |
| Synapse Pipeline — copy from SQL MI to Synapse | Synapse Studio | — | Data Processing | ⏳ Pending |
| PolyBase / COPY INTO for bulk data loading | Synapse Studio T-SQL | — | Data Processing | ⏳ Pending |
| Apache Spark Pool in Synapse — read Delta Lake | Synapse Studio PySpark | — | Data Processing | ⏳ Pending |
| Synapse Link — connect to SQL MI for real-time analytics | Portal | — | Data Storage | ⏳ Pending |
| Power BI connected to Synapse Serverless Pool | Power BI Desktop | — | Data Processing | ⏳ Pending |

| 0 ✅ Completed | 10 ⏳ Pending | 0% 10 Total Tasks |
| --- | --- | --- |

DE PHASE 4 Microsoft Fabric — Mirroring & Lakehouse

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Create Microsoft Fabric workspace (free trial) | Fabric portal | — | Data Storage | ⏳ Pending |
| Enable SQL MI mirroring into OneLake | Fabric portal | — | Data Storage | ⏳ Pending |
| Create Lakehouse — Delta Parquet on OneLake | Fabric Studio | — | Data Storage | ⏳ Pending |
| Query mirrored data via SQL analytics endpoint | Fabric Studio T-SQL | — | Data Processing | ⏳ Pending |
| Query mirrored data via Apache Spark | Fabric Studio PySpark | — | Data Processing | ⏳ Pending |
| OneLake shortcuts — link ADLS Gen2 Gold layer | Fabric Studio | — | Data Storage | ⏳ Pending |
| Power BI Direct Lake mode on Lakehouse | Power BI in Fabric | — | Data Processing | ⏳ Pending |
| Data Factory in Fabric — pipeline equivalent to ADF | Fabric Studio | — | Data Processing | ⏳ Pending |

| 0 ✅ Completed | 8 ⏳ Pending | 0% 8 Total Tasks |
| --- | --- | --- |

DE PHASE 5 Delta Lake — Advanced Patterns

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Write Gold Parquet as Delta Lake table | PySpark notebook | POC 4 | Data Storage | ✅ Done |
| Delta MERGE upsert — incremental load pattern | PySpark notebook | POC 4 | Data Processing | ✅ Done |
| Delta transaction log (_delta_log) validation | PySpark notebook | POC 4 | Data Storage | ✅ Done |
| ACID compliance validation on Delta table | PySpark notebook | POC 4 | Data Storage | ✅ Done |
| Delta time travel — query previous versions | PySpark notebook | — | Data Storage | ⏳ Pending |
| Schema evolution — add column to Delta table | PySpark notebook | — | Data Storage | ⏳ Pending |

| 4 ✅ Completed | 2 ⏳ Pending | 67% 6 Total Tasks |
| --- | --- | --- |

DE PHASE 6 Real-Time Event Streaming

| NOTE | This phase requires Event Hub which costs ~$2-3/hour. Recommend completing after subscription upgrade. High DP-203 exam weight — real-time streaming is a major exam domain. |
| --- | --- |

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Create Azure Event Hub namespace and hub | Portal | — | Data Storage | ⏳ Pending |
| Produce synthetic banking transaction events to Event Hub | Python producer | — | Data Processing | ⏳ Pending |
| ADF event-driven trigger on Event Hub | ADF Studio | — | Data Processing | ⏳ Pending |
| Databricks Structured Streaming — read from Event Hub | PySpark notebook | — | Data Processing | ⏳ Pending |
| Write streaming data to Delta Lake (writeStream) | PySpark notebook | — | Data Storage | ⏳ Pending |
| Synapse Real-Time Intelligence — KQL on streaming data | Synapse Studio | — | Data Processing | ⏳ Pending |

| 0 ✅ Completed | 6 ⏳ Pending | 0% 6 Total Tasks |
| --- | --- | --- |

DE PHASE 7 Data Security & Governance

| Task | Tool / Method | POC Reference | DP-203 Domain | Status |
| --- | --- | --- | --- | --- |
| Azure Key Vault — ADF Managed Identity secret retrieval | ADF + Key Vault | POC 3 | Data Security | ✅ Done |
| ADLS Gen2 RBAC — Storage Blob Data Reader/Contributor | Portal / CLI | POC 2 | Data Security | ✅ Done |
| ADF Git integration — pipeline change audit trail | ADF + GitHub | POC 2 | Data Security | ✅ Done |
| Azure Key Vault backed secret scope in Databricks | Databricks + Key Vault | — | Data Security | ⏳ Pending |
| ADLS Gen2 ACLs — folder-level permissions | Portal / CLI | — | Data Security | ⏳ Pending |
| Microsoft Purview — data catalog for ADLS Gen2 | Portal | — | Data Security | ⏳ Pending |
| Databricks Unity Catalog — table-level governance | Databricks | — | Data Security | ⏳ Pending |
| Column-level encryption on sensitive Parquet columns | PySpark | — | Data Security | ⏳ Pending |

| 3 ✅ Completed | 5 ⏳ Pending | 38% 8 Total Tasks |
| --- | --- | --- |

DE PHASE 8 DP-203 Certification Exam Preparation

| DP-203 | DP-203 exam domains: Design & Implement Data Storage (40-45%), Design & Implement Data Processing (25-30%), Design & Implement Data Security (10-15%), Monitor & Optimize Data Storage and Processing (10-15%). POCs completed and pending are mapped to these domains throughout this document. |
| --- | --- |

| Exam Domain | Key POC Coverage | Completed | Remaining Gap | Status |
| --- | --- | --- | --- | --- |
| Design Data Storage — ADLS, Delta, Parquet | POC 2, 3, 4 | Bronze/Silver/Gold Medallion, Delta Lake | Synapse external tables, Fabric Lakehouse | 🔄 In Progress |
| Design Data Processing — ADF, Databricks, Synapse | POC 2, 3, 4 | ADF pipelines, PySpark analytics, Delta MERGE | Synapse dedicated pool, Spark Streaming | 🔄 In Progress |
| Design Data Security — Key Vault, RBAC, encryption | POC 3 | Key Vault MI, ADF Git audit trail, ADLS RBAC | Key Vault secret scope in Databricks, Purview | 🔄 In Progress |
| Monitor & Optimize — Azure Monitor, Log Analytics | — | ADF Monitor pipeline runs, cost management | Log Analytics workspace, KQL queries, SQL Insights | ⏳ Pending |
| Real-Time Streaming — Event Hub, Spark Streaming | — | None | Event Hub, Structured Streaming, Delta writeStream | ⏳ Pending |
| Microsoft Fabric & Synapse — modern DW patterns | — | None | Synapse Serverless + Dedicated Pool, Fabric Lakehouse | ⏳ Pending |
| DP-203 Practice Tests | — | None | Pluralsight / Whizlabs practice exams | ⏳ Pending |
| Schedule DP-203 exam | — | None | Register at learn.microsoft.com | ⏳ Pending |

# Priority Execution Plan — Next 30 Days

Based on credit status, certification targets, and job search timeline, the following execution plan prioritizes highest-impact tasks first.

## Week 1 — Complete Core POCs (April 8-14)

| Priority | Task | Track | Est. Time | Est. Cost | Target |
| --- | --- | --- | --- | --- | --- |
| 🥇 1 | Stop AzureSSIS-IR-SQLMI immediately | DBA | 2 min | Saves $0.68/hr | Today |
| 🥇 2 | Upgrade Azure subscription to Pay-As-You-Go | DBA | 5 min | Credits carry over | Today |
| 🥇 3 | Azure Monitor + Log Analytics — full setup | DBA | 1 hour | ~$0 | Today |
| 🥇 4 | Azure Synapse Analytics — Serverless Pool + External Tables | DE | 2 hours | ~$2 | Today |
| 🥇 5 | DBCC CHECKDB + row count validation on SQL MI | DBA | 30 min | $0 | Today |
| 🥈 6 | GitHub push — all POC work | Both | 30 min | $0 | Today |
| 🥈 7 | Resume v4 rebuild — all new bullets | Both | 1 hour | $0 | This week |
| 🥈 8 | Delta Lake time travel + schema evolution | DE | 1 hour | ~$1 | This week |
| 🥈 9 | Key Vault backed secret scope in Databricks | DE | 1 hour | ~$1 | This week |
| 🥈 10 | Microsoft Fabric workspace + SQL MI mirroring | DE | 2 hours | $0 (free trial) | This week |

## Week 2 — HA/DR & Advanced Patterns (April 15-21)

| Priority | Task | Track | Est. Time | Est. Cost | Target |
| --- | --- | --- | --- | --- | --- |
| 🥇 1 | Log Shipping — on-prem Node1 to Azure VM | DBA | 2 hours | ~$3 | Week 2 |
| 🥇 2 | SQL MI Auto-failover Group (cross-region) | DBA | 2 hours | ~$5 | Week 2 |
| 🥇 3 | Synapse Dedicated SQL Pool — DW table + COPY INTO | DE | 2 hours | ~$5 | Week 2 |
| 🥇 4 | Event Hub + Databricks Structured Streaming | DE | 2 hours | ~$5 | Week 2 |
| 🥈 5 | Rewrite PKG_01 linked server as ADF Copy Activity | DBA + DE | 2 hours | ~$1 | Week 2 |
| 🥈 6 | TDE customer-managed key via Key Vault | DBA | 1 hour | ~$1 | Week 2 |
| 🥈 7 | Dynamic Data Masking + Row-Level Security | DBA | 1 hour | $0 | Week 2 |
| 🥈 8 | GitHub Actions CI/CD for ADF pipelines | Both | 2 hours | $0 | Week 2 |

## Week 3-4 — Polish & Certification (April 22 - May 5)

| Priority | Task | Track | Est. Time | Est. Cost | Target |
| --- | --- | --- | --- | --- | --- |
| 🥇 1 | Complete Bicep IaC — all 5 deployment methods | DBA | 3 hours | ~$2 | Week 3 |
| 🥇 2 | Microsoft Purview data catalog | DE | 2 hours | ~$2 | Week 3 |
| 🥇 3 | Power BI connected to Synapse + Fabric | DE | 2 hours | $0 | Week 3 |
| 🥇 4 | Bible v10 — full merged rebuild | Both | 3 hours | $0 | Week 3 |
| 🥇 5 | DP-203 practice tests (3 full exams) | DE | 6 hours | ~$50 | Week 3-4 |
| 🥇 6 | Schedule and take DP-203 exam | DE | 3 hours | ~$165 | Week 4 |
| 🥈 7 | Azure SQL DB — DMS offline migration | DBA | 2 hours | ~$2 | Week 3 |
| 🥈 8 | Azure Migrate — Node6 agentless migration | DBA | 3 hours | ~$5 | Week 3 |