Azure Portfolio — Master POC Tracker

Usha Kale  |  Senior Cloud DBA / Azure Data Engineer

Held: AZ-104, DP-300, AZ-305  |  Targets: DP-700, DP-600

Version 8.0 — April 29, 2026 — v7 base + POC #8b complete + POC #10 partial

## v8 Update Notes

Version 8 preserves v7 entirely and updates POC status based on April 28-29 execution. Two POCs progressed: POC #8b (UshaAg22MI 3-replica AG) ✅ COMPLETE, and POC #10 (SQL MI Link) 🔄 PARTIAL — blocked by Microsoft architectural constraint (AlwaysUpToDate update policy irreversibility).

v8 changes:

- POC #8b status: 🥇 Next → ✅ Complete (April 28, 2026) — UshaAg22MI 3-replica AG built brownfield

- POC #10 status: ⏳ Pending → 🔄 Partial (April 29, 2026) — On-prem infrastructure complete, cross-cloud join blocked

- DBA Progress: HA/DR 0/7 → 1/7 (POC #8b complete) + 1 partial (POC #10)

- Total DBA: 7/33 → 8/33 (24%)

- Combined Portfolio: 17/97 → 18/97 (19%)

- NEW BLOCKER documented: AlwaysUpToDate update policy on SQL MI is irreversible (memorialized in POC #8b playbook Section 10.3.7)

- NEW Companion Documents: POC8b_HAdr_Playbook.docx, POC8b_Scripts.zip, Standalone_Migration_Newbee_Part1_Setup.docx, Standalone_Migration_Newbee_Part2_BackupRestore.docx

- NEW Session Log: April 28-29 (UshaAg22MI build + MI Link attempt) added to Appendix F

- FONT: Switched to Arial 12pt body (per user formatting preference)

# Section 1 — DBA POC Tracker (DP-300) [v7 PRESERVED + Day 1/Day 2 updates]

33 POCs covering all 5 DP-300 domains. Every POC lists its companion document or script.

| # | POC / Task | Cat | Dom | POC File / Companion Document | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | VHD Lift & Shift (Node5 → Azure VM) | Migration | D1 | Bible v14 Appendix C | ✅ Done |
| 2 | DMS Online Migration → SQL MI (14 DBs) | Migration | D1 | Bible v14 Appendix N (planned) | 🔄 Partial |
| 3 | SSISDB on SQL MI + PKG_04/PKG_07 | Migration | D1 | Bible v14 Appendix H | ✅ Done |
| 4 | Azure Monitor + Log Analytics + Alerts | Monitoring | D3 | Appendix_O_Azure_Monitor_v1.docx | ✅ Done |
| 5 | Azure Migrate — Appliance + Discovery | Migration | D1 | Bible v14 Appendix P (planned) | 🔄 Partial |
| 6 | LRS Migration to SQL MI | Migration | D1 | Appendix_Q_LRS_Migration_to_SQL_MI_v7_0420.docx | ✅ Done |
| 7 | Backup/Restore to Azure VM (BACKUP TO URL) | Migration | D5 | Standalone_Migration_Newbee_Part2_BackupRestore.docx 🆕 v8 | 🥇 Next |
| 8 | Log Shipping to Azure VM | HA/DR | D5 | POC #8 doc (planned) | ⏳ Pending |
| 9 | Hybrid AG with Azure Replica | HA/DR | D5 | Appendix T HA Playbook (planned) | ⏳ Pending |
| 10 | SQL MI Link (Read-Only Replica) | HA/DR | D5 | POC8b_HAdr_Playbook.docx 🆕 v8 | 🔄 Partial |
| 11 | TDE Migration to Azure MI | Security | D2 | Appendix_S_TDE_Options_Playbook_v5.docx | ✅ Done |
| 12 | Microsoft Entra ID Authentication | Security | D2 | POC #12 doc (planned) | ⏳ Pending |
| 13 | Dynamic Data Masking | Security | D2 | POC #13 doc (planned) | ⏳ Pending |
| 14 | Always Encrypted | Security | D2 | POC #14 doc (planned) | ⏳ Pending |
| 15 | Row-Level Security | Security | D2 | POC #15 doc (planned) | ⏳ Pending |
| 16 | Microsoft Defender for SQL | Security | D2 | POC #16 doc (planned) | ⏳ Pending |
| 17 | Database Auditing | Security | D2 | POC #17 doc (planned) | ⏳ Pending |
| 18 | Failover Groups | HA/DR | D5 | POC #18 doc (planned) | ⏳ Pending |
| 19 | Active Geo-Replication | HA/DR | D5 | POC #19 doc (planned) | ⏳ Pending |
| 20 | Point-in-Time Restore (PITR) | HA/DR | D5 | POC #20 doc (planned) | ⏳ Pending |
| 21 | Long-Term Backup Retention (LTR) | HA/DR | D5 | POC #21 doc (planned) | ⏳ Pending |
| 22 | Query Store Configuration | Monitoring | D3 | POC #22 doc (planned) | ⏳ Pending |
| 23 | Extended Events | Monitoring | D3 | POC #23 doc (planned) | ⏳ Pending |
| 24 | Intelligent Insights / Auto-Tuning | Monitoring | D3 | POC #24 doc (planned) | ⏳ Pending |
| 25 | Index Maintenance + DMV Analysis | Performance | D3 | POC #25 doc (planned) | ⏳ Pending |
| 26 | Elastic Jobs | Automation | D4 | POC #26 doc (planned) | ⏳ Pending |
| 27 | ARM/Bicep Automated Deployment | Automation | D4 | POC #27 doc (planned) | ⏳ Pending |
| 28 | PowerShell DBA Toolkit (32 scripts) | Automation | D4 | POC8b_Scripts.zip 🆕 v8 (36 scripts) | 🔄 Partial |
| 29 | SSMA Database Assessment | Assessment | D1 | POC #29 doc (planned) | ⏳ Pending |
| 30 | Azure Arc Onboarding | Management | D1 | POC #30 doc (planned) | ⏳ Pending |
| 31 | TDE Certificate Rotation | Security | D2 | Appendix S Section A4 | ⏳ Tier 2 |
| 32 | BYOK / Customer-Managed Key | Security | D2 | Appendix S Section C2 | ⏳ Tier 2 |
| 33 | AG TDE Migration → SQL MI | Migration | D1 | Appendix S Section B2 | ⏳ Tier 2 |

BLOCKER DOCUMENTED POC #10 (SQL MI Link) is 🔄 Partial because the on-prem infrastructure is complete (cert exchange, dual-auth endpoint, Distributed AG created) but the cross-cloud join is blocked by SQL MI's AlwaysUpToDate update policy. This is documented as a real-world architectural finding in POC8b_HAdr_Playbook.docx Section 10.3.7. Path forward: provision new MI with SQL Server 2022 update policy explicitly selected.

## DBA Progress Summary [v8 UPDATED]

| Category | Total | Complete | Partial | % |
| --- | --- | --- | --- | --- |
| Migration | 10 | 4 | 2 | 40% |
| Security | 9 | 1 | 0 | 11% |
| HA/DR | 7 | 1 | 1 | 14% (1 done, 1 partial) |
| Monitoring | 4 | 1 | 0 | 25% |
| Performance | 1 | 0 | 0 | 0% |
| Automation | 3 | 0 | 1 | 0% |
| Assessment | 1 | 0 | 0 | 0% |
| Management | 1 | 0 | 0 | 0% |
| TOTAL | 33 | 8 | 4 | 24% |

v8 UPDATED v8 progression: HA/DR moves from 0/7 to 1/7 with POC #8b complete. POC #10 is partial pending new MI provisioning. Total DBA POCs: 7→8 complete (24%).

# Repository Structure Overview [v8 UPDATED]

| Folder | Contents / Purpose | Status |
| --- | --- | --- |
| 00-Portfolio-Docs | Bibles (v11-v14), Master Tracker (v3-v8) | Active |
| 01-VHD-LiftShift | DBA #1 — VHD Lift & Shift scripts | Active |
| 02-ADF-ADLS-Pipeline | DE #1-8 — ADF project export | Active |
| 03-DMS-Migration | DBA #2 — DMS 14-DB migration | Planned |
| 04-Azure-Monitor | DBA #4 — Appendix O | Active |
| 05-SQLMI-Migration | DBA #3 — SSIS project | Active |
| 06-LRS-Migration | DBA #6 — Appendix Q | Active |
| 07-TDE-Migration | DBA #11/31/32/33 — Appendix S | Active |
| 08-Azure-Migrate | DBA #5 — Appliance docs | Planned |
| 08b-AlwaysOn-AG-and-MI-Link 🆕 v8 | DBA #8b/#10 — Day 1+2 build | Active 🆕 |
| 09-PowerShell-Automation | SQL install scripts (CredSSP pattern) | Active |
| Migration-Walkthrough-Newbee 🆕 v8 | Standalone newbee migration guide (Part 1+2) | Active 🆕 |

# Combined Portfolio Summary [v8 UPDATED]

| Track | Total | Complete | % | Folder(s) |
| --- | --- | --- | --- | --- |
| Section 1 — DBA (DP-300) | 33 | 8 | 24% | 01, 03-08, 08b 🆕 |
| Section 2 — Data Engineering (DP-203) | 20 | 8 | 40% | 02 |
| Section 3 — PowerShell Toolkit | 32 | 2 | 6% | Across folders |
| Section 5 — Architecture | 12 | 0 | 0% | TBD |
| PORTFOLIO TOTAL | 97 | 18 | 19% | 12 folders |

v8 UPDATED v8 progression: 17 → 18 complete (POC #8b added). 11 → 12 folders (08b added). Portfolio at 19% complete (was 18%).

# v7+v8 Appendix A — Updated Cert Roadmap

Reflects FabCon + SQLCon 2026 announcements and DP-203/AZ-204 phase-out.

## Held

| Cert | Status | Action Needed |
| --- | --- | --- |
| AZ-104 | Held | Annual renewal on Learn |
| DP-300 | Held | Renew annually — fully valid 2026 |
| AZ-305 | Held | MUST RENEW — exam updated April 17, 2026 with new AI workload content |

## Active Targets

| Cert | Role | Target Date | Why |
| --- | --- | --- | --- |
| DP-700 | Fabric Data Engineer Associate | Q3 2026 | PRIMARY target — successor to DP-203 |
| DP-600 | Fabric Analytics Engineer | Q4 2026 | SECONDARY target — modern data eng |

## Deprioritized

| Cert | Reason |
| --- | --- |
| DP-203 | Being phased out — replaced by DP-700 |
| AZ-204 | Retires June 30 2026 — app developer cert, not Usha's role |

# v7+v8 Appendix B — DBA HA/DR POCs [UPDATED]

Maps to Microsoft DP-300 official HA/DR skill areas (Oct 25, 2024 study guide). 20-25% of exam weight.

| POC # | POC Name | Source → Target | POC File / Companion Document | Priority / Status |
| --- | --- | --- | --- | --- |
| 8a | Build SriniAg25 (3-node SQL 2025 AG) | Node4↔5↔6 (Srini) | SriniAg25_BuildPlaybook (planned) | 🥇 Day 1 Foundation |
| 8b ✅ | Build UshaAg22MI (WSFC + AG on Node3/4/6) | Node3↔4↔6 (UshaDc) | POC8b_HAdr_Playbook.docx 🆕 v8 | ✅ DONE Apr 28 |
| 8c | WSFC Quorum Config (Cloud Witness) | AG → Azure Storage | WSFC_Quorum_Playbook (planned) | ⏳ Pending |
| 9a | Hybrid AG with Azure Replica | On-prem AG → Azure VM | Appendix T HA Playbook (planned) | 🥇 High |
| 9b | RPO/RTO Comparison Matrix | All 3 Azure HA targets | Appendix T Section 2 | 🥇 High |
| 9c | Failover Testing Playbook | All 3 Azure HA targets | Appendix T Section 4 | 🥇 High |
| 10 🔄 | AG → MI via MI Link (DAG) | UshaAg22MI → SQL MI | POC8b_HAdr_Playbook.docx 🆕 v8 | 🔄 PARTIAL Apr 29 |
| 10a | AG Database → MI via LRS | On-prem AG DB → SQL MI | Appendix T Section 3C | 🥇 High |
| 11 | Always On FCI on Azure VMs (Shared Disk) | 2x Azure VMs + Shared Disk | FCI_Azure_VMs_Playbook (planned) | ⏳ Pending |

v8 NEW POC #8b (UshaAg22MI) — completed April 28, 2026. Brownfield extension of existing 2-node Always On AG to 3 replicas, plus net-new 3-replica AG (UshaAg22MI) on the same cluster. Validated failover Node3 → Node4 → Node3 zero-data-loss. Companion document: POC8b_HAdr_Playbook.docx (~150 pages, all phases narrated, full script library).

BLOCKER DOCUMENTED POC #10 (SQL MI Link) — partial April 29, 2026. On-prem infrastructure complete: cert exchange Node3 ↔ SQL MI, dual-auth mirroring endpoint (WINDOWS NEGOTIATE CERTIFICATE on port 5023), Distributed AG (UshaAg22DAG) created on Node3. Cross-cloud join BLOCKED by SQL MI AlwaysUpToDate update policy (irreversible). Two paths forward: (A) provision new MI with SQL Server 2022 update policy, (B) pivot to native backup/restore demo. Decision deferred to Day 3.

## DP-300 HA/DR Skill Coverage Matrix [v8 UPDATED]

| Microsoft Skill Area | Tracker POC | POC File |
| --- | --- | --- |
| Recommend HA/DR by RPO/RTO | 9b | Appendix T Section 2 |
| HA/DR for hybrid deployments | 9a + 10 🔄 | POC8b_HAdr_Playbook.docx 🆕 |
| Azure-specific HA/DR solutions | 9b | Appendix T |
| Recommend testing procedure | 9c | Appendix T Section 4 |
| Backup using database tools | POC 7 | Standalone_Migration_Newbee_Part2_BackupRestore.docx 🆕 |
| Point-in-time restore | POC 20 | POC #20 doc (planned) |
| Long-term backup retention | POC 21 | POC #21 doc (planned) |
| Cloud storage (BACKUP TO URL) | POC 7 | Standalone_Migration_Newbee_Part2 🆕 |
| Active geo-replication | POC 19 | POC #19 doc (planned) |
| Always On AG on Azure VMs | 9a | Appendix T Section 3A |
| Always On AG on-prem (foundation) | 8b ✅ | POC8b_HAdr_Playbook.docx 🆕 |
| Failover groups | POC 18 | POC #18 doc (planned) |
| WSFC quorum options | 8c | WSFC_Quorum_Playbook |
| Always On FCI on Azure VMs | 11 | FCI_Azure_VMs_Playbook |
| Log shipping | POC 8 | POC #8 doc (planned) |
| Monitor HA/DR | POC 4 ✅ | Appendix_O_Azure_Monitor_v1.docx |
| Troubleshoot HA/DR | 9c + 8b ✅ | POC8b_HAdr_Playbook Section 10 🆕 |

# v7 Appendices C, D, E — Preserved

Appendices C (SQL Server 2025 AI Track), D (Microsoft Fabric Track), and E (Architect Track) are preserved from v7 unchanged. See v7 document for full details. v8 brings no updates to these tracks.

## Quick Reference

- Appendix C — SQL Server 2025 AI Track: 8 POCs (S1-S8). S1 + S7 ✅ Done (April 26 install). S2-S6 + S8 pending.

- Appendix D — Microsoft Fabric Track: 10 POCs (F1-F10). All pending. Targets DP-700 + DP-600.

- Appendix E — Architect Track: 23 POCs (A1-A23). All pending. AZ-305 renewal + capstone.

# v7+v8 Appendix F — Session Logs

## Session April 22-23, 2026 — 3-node SQL 2022 CU24 Install [v7 PRESERVED]

Built 3-node SQL Server 2022 lab on Srini VMware lab via PowerShell CredSSP automation.

- Lab built: SRINI-NODE1/2/3 in srinidc.com domain (VMware Fusion)

- Final state: SQL Server 2022 CU24 (16.0.4245.2) on all 3 nodes

- 8 errors debugged and resolved (KL-SQL-01 through KL-SQL-08)

- Root cause discovery: SQL Setup requires CredSSP for DPAPI sa password encryption

- Files produced: 2-Install-SQL.ps1, 3-Install-All-Nodes.ps1, SQL2022-Config.ini, SQL_Install_Troubleshooting_Log.md

## Session April 26, 2026 — SQL Server 2025 Install [v7 PRESERVED]

First SQL Server 2025 deployment in portfolio.

- Node4: SQL Server 2025 Enterprise Developer + CU2 (KB5075211) → 17.0.4015.4

- Node5/Node6: parallel CredSSP install overnight — both at 17.0.4015.4

- SSMS 22 installed on Node4/5/6

- Mixed-version 6-node Srini lab operational: 3x SQL 2022 + 3x SQL 2025

- Files produced: Install-SQL2025-LocalNode.ps1, Install-SQL2025-FromNode4.ps1, SQL2025-Config.ini

## Session April 28, 2026 — Tracker v7 + Day 1 UshaAg22MI Build [UPDATED v8]

Two parallel workstreams: Tracker v7 finalization AND UshaAg22MI 3-replica AG build.

### Tracker v7 finalization (morning)

- Health check on all 6 Srini nodes — all healthy

- Tracker v6 → v7 upgrade with 3-track restructure + POC File column

- DBA track 100% completion plan drafted (10 working days, ~50 hours)

- Cert roadmap updated: DP-700 + DP-600 added, DP-203 + AZ-204 deprioritized

### Day 1 UshaAg22MI Build (afternoon-evening) [v8 NEW]

- Audited existing 2-node UshaAg22 AG on Node3↔Node4 — identified latent quorum vulnerability (no witness)

- Phase 1: Pre-flight + cluster discovery (2 scripts)

- Phase 2: Cluster extension Node6 → Ushaclu22 (4 scripts)

- Phase 3: File Share Witness on USHADC (\\USHADC\ClusterWitness\Ushaclu22) (2 scripts)

- Phase 4: AlwaysOn enable on Node6 + endpoint (2 scripts)

- Phase 5: Loans_OnPrem database + UshaAg22MI 3-replica AG creation (7 scripts)

- Phase 6: Listener (192.168.68.34:1435) + read-only routing + planned failover Node3↔Node4 + verification (5 scripts)

- Total: 24 scripts, 51 of 51 steps completed, all green

- 6 troubleshooting entries captured (PowerShell ISE module loading, SCM WMI provider, Add-ClusterNode silent failure, dbatools+Az conflict, etc.)

- Files produced: POC8b_HAdr_Playbook.docx (~150 pages), POC8b_Scripts.zip (24 scripts)

## Session April 29, 2026 — Day 2 MI Link Attempt + Newbee Docs [v8 NEW]

Continuation of POC #8b → POC #10 (MI Link to Azure SQL MI), plus parallel newbee documentation.

### Day 2 MI Link Build (morning-afternoon)

- Phase 7: Pre-flight (SQL MI network test, login test, Az PowerShell install) — 3 scripts

- Phase 8: Bidirectional cert exchange Node3 ↔ SQL MI — 7 scripts

- - Node3: Database master key, Node3_MILink_Cert (10-year), backup to .cer + .pvk

- - SQL MI: cert uploaded via New-AzSqlInstanceServerTrustCertificate

- - SQL MI cert pulled via Get-AzSqlInstance, imported to Node3 with NO_PRIVATE_KEY

- Phase 9: Dual-auth endpoint (ALTER ENDPOINT with WINDOWS NEGOTIATE CERTIFICATE) — 1 script

- - Discovered single-endpoint constraint: Msg 7862 forced ALTER pattern instead of CREATE second endpoint

- Phase 10.1: Distributed AG (UshaAg22DAG) created on Node3 — 1 script

- Phase 10.2: SSMS MI Link wizard — BLOCKED by AlwaysUpToDate update policy

- - Wizard pages 1-9 passed, validation step rejected with database format alignment error

- - Confirmed via PowerShell: $mi.DatabaseFormat = AlwaysUpToDate (irreversible per Microsoft Learn)

- - Diagnostic script created (Phase10-Step02-CheckMIDatabaseFormat-Node3.ps1) for future pre-flight

- Total Day 2: 12 scripts, Phases 7-9 complete + 10.1, blocked at 10.2

- 4 NEW troubleshooting entries (single endpoint, WAM/MFA, public endpoint vs docs, AlwaysUpToDate irreversible)

### Newbee Migration Docs (parallel)

- Standalone Part 1 — Setup (~30 pages): What is SQL MI, prerequisites, MI provisioning, source setup with BankDemo

- Standalone Part 2 — Backup/Restore via Blob (~30 pages): Full BACKUP TO URL → RESTORE FROM URL walkthrough

- Aligned to POC #7 (Backup/Restore to Azure VM) in tracker

### Files produced (April 29)

- POC8b_HAdr_Playbook.docx — updated to v7 (4,741 paragraphs, all Day 1+2 captured)

- POC8b_Scripts.zip — 36 scripts total (24 Day 1 + 12 Day 2)

- README.md — POC #8b GitHub landing page

- Standalone_Migration_Newbee_Part1_Setup.docx

- Standalone_Migration_Newbee_Part2_BackupRestore.docx

- README_Newbee.md — Newbee folder GitHub landing page

- Azure_Portfolio_Master_Tracker_v8_0429.docx (this document)

# v7+v8 Appendix G — Master Appendix Roadmap [UPDATED]

| Appendix | Topic | Track(s) | Status |
| --- | --- | --- | --- |
| A-G | Foundational migration topics | DBA | Complete (Bible v14) |
| H | SSIS migration to Azure-SSIS IR | DBA | Complete |
| K | ADF + ADLS Medallion Architecture | DE | Complete |
| L-M | Loan processing pipelines | DE | Complete |
| N | DMS Migration | DBA | Pending backfill |
| O | Azure Monitor + Log Analytics + KQL | DBA + Arch | Complete |
| P | Azure Migrate Appliance | DBA | Pending backfill |
| Q | LRS Migration to SQL MI | DBA | Complete |
| R | Lab Inventory + topology | DBA | Complete |
| S | TDE Migration Options Playbook | DBA | Complete |
| T | HA Migration Playbook | DBA + Arch | Planned |
| U | SQL Server 2025 AI Playbook | DBA | Planned |
| V | Fabric Integration Playbook | DE + DBA | Planned (DP-700 prep) |
| W | Landing Zone Reference Architecture | Arch | Planned (AZ-305 renewal) |
| X | AI Workload Reference Architecture | Arch + DE | Planned (RAG patterns) |
| POC8b 🆕 v8 | UshaAg22MI Build + MI Link Attempt | DBA HA/DR | ✅ Complete + 🔄 Partial |
| Newbee 🆕 v8 | Standalone Migration Walkthrough | DBA | ✅ Complete (Part 1+2) |

# v8 Appendix H — Key Learnings / Senior-Level Gotchas [NEW]

Compiled from POC #8b + POC #10 execution. These are interview-grade insights for senior DBA / Cloud DBA / Data Engineer roles.

| # | Gotcha | Source | Interview Value |
| --- | --- | --- | --- |
| 1 | PowerShell ISE doesn't auto-load cluster modules | Day 1, Phase 2 | Medium |
| 2 | SCM WMI provider missing on minimal SQL installs | Day 1, Phase 4 | Low |
| 3 | Add-ClusterNode silently fails with LocalSystem service account | Day 1, Phase 2 | Medium |
| 4 | dbatools + Az PowerShell conflict on Windows PowerShell 5.1 (Azure.Identity.dll) | Day 2, Phase 7 | High |
| 5 | Connect-AzAccount in admin sessions needs -UseDeviceAuthentication | Day 2, Phase 7 | Medium |
| 6 | New-AzSqlInstanceServerTrustCertificate -PublicKey wants HEX with 0x prefix, NOT base64 | Day 2, Phase 8 | High |
| 7 | Single mirroring endpoint per instance (use ALTER ENDPOINT with WINDOWS NEGOTIATE CERTIFICATE for dual auth) | Day 2, Phase 9 | High |
| 8 | SSMS WAM/MFA token loop — pre-auth via portal browser | Day 2, Phase 10 | Medium |
| 9 | Public endpoint works in MI Link wizard despite docs saying VNet-local only | Day 2, Phase 10 | Medium |
| 10 | 🚨 SQL MI AlwaysUpToDate update policy is IRREVERSIBLE — blocks MI Link with SQL Server 2022 | Day 2, Phase 10 | VERY HIGH |

v8 NEW Gotcha #10 (AlwaysUpToDate irreversibility) is the most valuable interview talking point. It demonstrates: (1) hands-on hybrid scenario experience, (2) ability to discover undocumented architectural constraints during execution, (3) understanding of long-term implications of provisioning choices. Practiced answer in POC8b_HAdr_Playbook.docx Section 10.3.7.

# End of Master Tracker v8.0

Maintained by Usha Kale — github.com/ushakaleclouddba-design/Azure-Data-Engineering-Portfolio

Document version: v8.0  |  Build date: April 29, 2026  |  Font: Arial 12pt

## Coming in v9 (when ready)

- Resolve POC #10 path forward (new MI with SQL 2022 update policy, OR pivot to backup/restore demo)

- HA/DR Interview Bible Parts 4-10 (Theory + Q&A)

- POC #7 (BACKUP TO URL) full execution + completion

- Continue HA/DR track: 8c (Cloud Witness), 9a (Hybrid AG), 11 (FCI on Azure VMs)