SQLPilot

SQL Server Migration Agent

Bible (project reference) — v2026-05-13 (12:30 PM, post-demo)

Wednesday May 13, 2026 — sprint day 1

Demo: Friday May 15, 2026

Author: Kale (ushakale)

# Contents

# 1. Executive summary

SQLPilot is a migration agent for SQL Server estates moving on-prem databases to Azure. The model is DBA-as-pilot, AI-as-copilot: the AI handles assessment, decision-making, infrastructure provisioning, and database migration; the DBA approves at gates and owns the outcome.

This document is the current state-of-truth as of Wednesday morning. The original Bible (v2026-05-10) is now historical reference.

### The five stages

Stage 1 — Assess. Walk the on-prem estate, surface findings from a real Phase 1 run.

Stage 2 — Decide. Map each finding to a Microsoft Learn citation, aggregate verdicts across Azure VM / SQL MI / SQL DB, recommend a target.

Stage 3 — Migrate. Stand up an equivalent server in Azure: 8 sub-steps from provisioning to integrity verification. 3 of 8 are real for Friday's demo; 5 are visibly labeled Phase 3 preview.

Stage 4 — Handoff. Generate a package the DBA emails to the app team: new connection strings, what changed, integrity check results, required app-side changes, sign-off block.

Stage 5 — Day-to-day operations. Steady-state DBA tooling: dbatools, Ola Hallengren, First Responder Kit, daily reports. Roadmap-only for Friday's demo — all Phase 3.

### Why 5 stages instead of 4

Saturday's original plan had four screens with Day-2 conflating two distinct workflows: migration completion (logins, jobs, SSIS, configs — Phase A) and steady-state operations (daily backups, monitoring, maintenance — Phase C). Wednesday morning realized these are functionally different: Phase A is the DBA finishing the migration, Phase C is the DBA living with the migrated server. Splitting them into Migrate (Phase A) and Day-to-day (Phase C), with Handoff (Phase B — app team sign-off) between them, mirrors the real DBA workflow rather than the simplified one.

# 2. What's real today (Wednesday May 13)

## Backend (feature-complete)

| Tool | File | Status | Last verified |
| --- | --- | --- | --- |
| Phase 1 assessment | tools/Phase1.ps1 | ✅ Real | Wed 9:05 AM — fresh JSON for Node5 |
| KB lookups | tools/kb.ps1 | ✅ Real | 8 topics, MS Learn citations baseline |
| Apply Terraform | tools/terraform.ps1 | ✅ Real | Wed 11:25 AM via UI — 12 res, 7m43s |
| Restore database | tools/restore.ps1 | ✅ Real | Wed 11:57 AM via UI — 2016 rows, 10s |
| Validate (DBCC CHECKDB) | tools/day2.ps1 | ✅ Real | Wed 11:57 AM via UI — 1 DB, 0 errors |
| Decide target | tools/decide.ps1 | ✅ Real | Wed AM — Node5 verdicts verified |
| Generate handoff | tools/handoff.ps1 | ✅ Real | Wed 11:58 AM via UI — full document |
| Verify SKU pricing | (inline in agent.ps1) | 🟡 Mock | Not on critical path |

## Infrastructure

- Azure VM: destroyed (cost meter off)

- Terraform state: empty

- terraform.tfvars: populated with admin_password (sensitive, gitignored)

- Region: westus2

- VM SKU: Standard_D2as_v7 (verified quota available)

- SQL image: SQL 2022 Developer on Windows Server 2022 (sqldev-gen2)

## UI build status

- ui/server.ps1 — 539 lines, 10 API endpoints, SSE removed (single-thread blocker fix)

- ui/index.html — ~55 KB single-file SPA, vanilla JS, 5 screens

- Light + dark mode both polished — modern color palette locked Wed PM

- Aesthetic: hero gradient (indigo, purple, orange, teal), radial color blooms background, stage identity colors, emerald Create button, red Destroy button

- Approval-gate logic — Continue buttons mark stages done

- Full end-to-end demo proven through UI: Create VM → Migrate → Handoff → Destroy

# 3. Node5 verdicts (live data from decide.ps1)

Wednesday morning's live test of decide.ps1 against the 2026-05-13_0905 Phase 1 JSON returned:

| Target | Label | Blockers | Warnings |
| --- | --- | --- | --- |
| Azure VM (IaaS) | Conditional | 0 | 1 — SQLNCLI legacy linked server |
| Azure SQL Managed Instance | Blocked | 2 — xp_cmdshell, PowerShell Agent job | 3 — CLR strict security, SQLNCLI, SSRS |
| Azure SQL Database | Blocked | 6 | 0 |

Recommended target: Azure VM (IaaS), label = Conditional.

The Conditional label rather than Ready means there's at least one warning_remediable finding (the legacy SQLNCLI linked server) — migration works but the linked server should be repointed to MSOLEDBSQL before MI becomes viable later.

# 4. Folder layout on Node5

C:\Users\ushakale\Documents\Temp\SQLPilot\

├── agent.ps1                  (825 lines, patched)

├── kb.json                    (8 topics, MS Learn citations)

├── Build_SQLPilotDemoDB.sql

├── Tools\

│   ├── kb.ps1, Phase1.ps1

│   ├── restore.ps1            (M4 — BACKUP TO URL)

│   ├── terraform.ps1          (M5 — IaC orchestration)

│   ├── day2.ps1               (Wed — DBCC CHECKDB)

│   ├── decide.ps1             (Wed — verdict aggregator)

│   └── handoff.ps1            (Wed — package generator)

├── Terraform\

│   ├── versions.tf, variables.tf, network.tf, vm.tf

│   ├── storage.tf             (M2.5)

│   ├── outputs.tf

│   └── terraform.tfvars

├── ui\

│   └── server.ps1             (Wed — HTTP server)

└── generated\                 (decision logs land here)

# 5. UI design — locked decisions (Wed AM)

## Stack

- PowerShell HttpListener + single HTML file with vanilla JS

- No Node, npm, build step, React, or external dependencies

- Port: localhost:8765

- Server-Sent Events for live terraform/restore progress

Rationale: a DBA audience is more comfortable seeing 'the demo runs in PowerShell' than 'we installed Node'. Eliminating the build pipeline saves entire days from the 32-hour sprint budget.

## Aesthetic — Stripe-style

Minimalist, generous whitespace, type hierarchy carries the visual structure. Flat surfaces, hairline borders (0.5px), color reserved for status only (green for done/real, amber for warning, red for blocked, info-blue for recommended/active). Reference: the Azure Portal's data-density without the chrome. Reviewers respect restraint.

## Honesty principle — 'Real' vs 'Phase 3' badges

Every Migrate sub-step has a visible status badge. Green 'Real' badge for things that actually work. Grey 'Phase 3' badge for things that are designed but ship later. No hand-waving — a reviewer scanning the column sees instantly what's wired.

## Migrate screen sub-steps

| # | Sub-step | Friday demo status |
| --- | --- | --- |
| 3.1 | Provision target VM (terraform apply) | Real |
| 3.2 | Restore user databases (BACKUP TO URL) | Real |
| 3.3 | Migrate SQL logins (SID-preserving) | Phase 3 |
| 3.4 | Migrate SQL Agent jobs | Phase 3 |
| 3.5 | Migrate SSIS packages and SSISDB | Phase 3 |
| 3.6 | Migrate linked servers, credentials, configs | Phase 3 |
| 3.7 | Configure Azure Backup vault | Phase 3 |
| 3.8 | Validate (DBCC CHECKDB) | Real |

# 6. API surface

server.ps1 exposes these endpoints, all wrapping existing tools:

| Method | Path | Wraps |
| --- | --- | --- |
| GET | /api/health | liveness ping |
| GET | /api/status | terraform output (VM state + IP) |
| GET | /api/assess | Latest Phase 1 JSON, per-server summary |
| GET | /api/decide?server=<name> | Invoke-RealDecideTarget |
| POST | /api/terraform | Invoke-RealApplyTerraform (plan/apply/destroy) |
| POST | /api/restore | Invoke-RealRestoreDatabase |
| POST | /api/validate | Invoke-RealValidateDatabase |
| POST | /api/handoff | Invoke-RealGenerateHandoff |
| GET | /api/decision-log | Latest agent.ps1 decision log |
| GET | /api/events | SSE — DISABLED in v0.9 (returns 410) |

# 7. What's left before Friday

## Wednesday PM (today, optional polish)

- BACKUP CHECKPOINT — zip + cloud OR git commit — HIGH PRIORITY, protects today's work

- Demo screenshots for handout — capture every screen in both modes

- Polish Migrate detail page in new palette (cosmetic)

- Polish Decide cards in dark mode (cosmetic)

- Multi-server pluralization ('1 servers' → '1 server')

- KB rationale first-sentence bug (cosmetic)

## Thursday May 14 (rehearsal day)

- Fresh end-to-end rehearsal #1 with clean deploy

- Decide: live deploy during Friday demo vs pre-created (depends on rehearsal timing)

- Build talk track — 90 sec per stage script

- Rehearsal #2 with talk track

- Q&A prep doc — anticipated questions + answers

## Friday May 15 (demo)

- 60 min before: pre-demo smoke test (apply VM, check UI, verify JSON)

- Demo delivery

- Post-demo: destroy VM, capture audit log

# 8. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| DBCC CHECKDB and handoff untested live | Could fail during Friday demo if Thursday rehearsal exposes a bug too late to fix | Thursday is rehearsal day. Plan B is to route around the failed step. |
| Multi-server view | Current Phase 1 JSON has 1 server (Node5). UI supports N but only 1 to display. | Run Phase 1 across CMS group Thursday or tell single-server story (Node5 has plenty) |
| Live terraform apply = 6 min of nothing visual | Friday audience sits through 6 min stream during the demo | Pre-deploy VM Friday morning, call plan as no-op during demo for show |
| KB rationale shortening pulls first sentence which can sound positive | Reviewer sees 'MI supports SQL Agent' next to a blocked verdict and gets confused | Cosmetic — fix Thursday if time permits |
| PS HttpListener latency on first SSE connection | Migrate screen progress could appear frozen for a few seconds | Pre-warm by hitting /api/events before the demo opens |

# 9. Demo narrative (Friday)

### Opening (2 min)

This is SQLPilot — a migration agent for SQL Server estates moving to Azure. Today I'll walk you through what the AI does and what it leaves to the DBA.

### Stage 1 — Assess (1 min)

Open the SQLPilot UI front page. Click the Assess card. Show the per-server findings table sourced from this morning's Phase 1 run.

### Stage 2 — Decide (2 min)

Click the Decide card. Walk through the three cards (Azure VM, MI, SQL DB). Click a citation to open Microsoft Learn. Emphasize the AI didn't make this up — it mapped each finding to a documented Microsoft rule.

### Stage 3 — Migrate (live, 8–10 min)

Click Start migration. Watch terraform plan stream. Approve the gate. Watch terraform apply stream (~6 min — narrate over it: "the AI is provisioning a real Azure VM right now, not a mock"). When VM is up: BACKUP TO URL streams from Node5; RESTORE FROM URL streams on the new VM; show row count = 2,016. DBCC CHECKDB streams. Sub-steps 3.3–3.7 visible as Phase 3 preview with their work specs.

### Stage 4 — Handoff (1 min)

Click Handoff. "Here's the package the DBA emails to the app team — new connection strings, what changed, integrity check results, app-side changes needed." Click Copy as email — show the formatted output.

### Stage 5 — Day-to-day operations (1 min)

Click Day-to-day. "Once the app team signs off, this is the steady-state work — dbatools, Ola Hallengren maintenance, daily reports. All Phase 3."

### Teardown + Q&A

Destroy VM button on the toolbar. Watch destroy stream. Decision log button — every tool call logged with timestamps for audit.

# 10. Decision log

Chronological record of architecture and scope changes for the project.

| Date | What | Why |
| --- | --- | --- |
| 2026-05-10 (Sat) | Saturday session: Phase 1 + agent skeleton + 4-screen UI mockup | Pre-work for the sprint |
| 2026-05-11 (Mon) | M0 — Cloud Migration Matrix added to Phase 1 wrapper | Reviewer requested cloud comparison visual |
| 2026-05-11 (Mon) | M2 — first real Terraform apply, 9 resources, VM at 20.59.16.183 | Backend baseline |
| 2026-05-11 (Mon) | M2.5 — storage.tf, container + SAS via IaC | Backup handoff needed a real blob target |
| 2026-05-11 (Mon) | M3 — manual backup + restore proven end-to-end | Validated mechanics before automating |
| 2026-05-12 (Tue) | M4 — restore.ps1 written, tested live (6 sec) | BACKUP TO URL automation |
| 2026-05-12 (Tue) | M5 — terraform.ps1 written, tested live (plan + destroy) | Live IaC orchestration |
| 2026-05-12 (Tue) | agent.ps1 patched (731 → 825 lines) | Wired M4 + M5 into agent's tool loop |
| 2026-05-13 (Wed) | UI restructured 4 → 5 screens | Realized Migration / Handoff / Day-to-day are distinct DBA workflows |
| 2026-05-13 (Wed) | Stripe aesthetic locked | DBA/architect audience — restraint wins over Datadog density or Portal chrome |
| 2026-05-13 (Wed) | Real / Phase 3 badge convention locked | Honest about what works vs what's specced |
| 2026-05-13 (Wed) | day2.ps1, decide.ps1, handoff.ps1 written; decide verified live | Backend now feature-complete for all 5 screens |
| 2026-05-13 (Wed) | ui/server.ps1 written, 539 lines, in place | Foundation for index.html |
| 2026-05-13 (Wed) | ui/index.html written — 5 screens, light + dark mode | Single-page SPA in vanilla JS, no build step |
| 2026-05-13 (Wed) | SSE bug discovered and patched | Server-Sent Events handler blocked single-threaded HttpListener — removed both server and client side |
| 2026-05-13 (Wed) | Full end-to-end demo proven through UI | Real Create VM (12 res / 7m43s) → real Restore (2016 rows / 10s) → real DBCC CHECKDB → real Handoff document → real Destroy VM. All from the UI buttons. |
| 2026-05-13 (Wed) | Visual polish: radial blooms + bold hero gradient + stage colors + button hierarchy | 'Looks like a real product' pass — modern SaaS dashboard aesthetic |
| 2026-05-13 (Wed) | Light + dark mode both polished | Persists to localStorage; DBA audience appreciates dark theme matching SSMS |

# 11. Quick recovery on a fresh machine

If this entire project needs to be restored to a working state from scratch (different machine, lost local files, etc.):

# 1. Get the files back

git clone <repo>  # or restore from backup

cd C:\Users\ushakale\Documents\Temp\SQLPilot

# 2. Verify all tools load

$script:ScriptRoot = (Get-Location).Path

. .\tools\decide.ps1

$d = Invoke-RealDecideTarget -Server 'NODE5'

$d.recommended_target  # expected: Azure VM (IaaS), Conditional

# 3. Launch UI

.\ui\server.ps1

# In another window:

Invoke-RestMethod http://localhost:8765/api/health

# 4. (If demo prep) Deploy VM

cd .\Terraform

terraform apply -auto-approve  # ~6 min, ~$0.10/hr

# 12. Document sign-off

This bible reflects state as of Wednesday May 13, 2026, 12:30 PM Pacific, immediately after the full end-to-end demo was proven through the UI.

Next update planned: Thursday evening after rehearsal, capturing any deltas from the dry run.

# 12. Updates since May 13

The May 13 sections above remain as the historical snapshot from Wednesday's checkpoint. This section captures everything that has changed between May 13 and May 18, 2026, including the demo postponement and a set of bug fixes plus UX patches that landed during live testing on Node5.

## 12.1 Demo date

Demo originally planned for Friday May 15, 2026. Postponed by one week to Friday May 22, 2026. The extra runway was used for a smoke-test pass on Node5 (May 15–18) that surfaced 13 real bugs and a handful of UX gaps, all of which were fixed and verified live.

## 12.2 Inputs / Reports folder split (May 17)

Previously, /api/assess/upload-raw accepted .rpt, .xlsx, and .csv into a single C:\SQLPilot\Assessment\Reports\<ts>_uploaded\ folder, mixing client-supplied raw input with Stage B output. v0.9.1 splits these into two distinct roots:

C:\SQLPilot\Assessment\Inputs\<ts>_uploaded\ — raw client-supplied .rpt files (Stage A artifacts).

C:\SQLPilot\Assessment\Reports\<ts>_parsed_rpt\ — finished assessment outputs (.json + .xlsx) produced by the Phase 1 wrapper from a parsed .rpt.

/api/assess/upload-raw now rejects everything except .rpt with a friendly error explaining why. Rationale: an arbitrary client xlsx cannot carry the 15 data sections that 01_Assessment_Script.sql produces, so the analysis pipeline has nothing to score. Find-AssessmentFile was extended to search both Inputs\ and Reports\ so clickable filenames on the Estate page resolve uniformly. End-to-end verified May 18, 11:51 AM: drag .rpt onto dashboard, file lands in Inputs\, click Parse → wrapper writes output into Reports\, Estate page refreshes with 5 servers / 0 high / 10 medium findings.

## 12.3 Terraform auto-init verified live (May 18)

Find-PreparedTerraformDir in terraform.ps1 detects a missing .terraform\ folder and runs 'terraform init' automatically on first apply. This was specified at Phase 2 close but had never been verified end-to-end because every dev environment already had .terraform\ from earlier work. May 18 test: removed .terraform\ from Node5, hard-refreshed the dashboard, status flipped to "Terraform not init", clicked Create VM, watched the log print "[terraform] C:\SQLPilot\Terraform has no .terraform\ marker — running 'terraform init' (one-time)..." and proceed to a clean apply. 12 Azure resources provisioned in 6 min 54 sec (414s), public IP returned to the UI, state flipped to "VM running". Auto-init is the most important first-run UX in the build — recipients on fresh extracts never see terraform's init-required error.

## 12.4 In-flight banner for terraform jobs (May 18)

/api/terraform is a synchronous endpoint. Previously, clicking Create VM dismissed the confirm dialog and produced no visible UI feedback for the entire ~6-minute apply window. v0.9.1 adds a persistent banner under the top bar with a spinning ring, the verb ("Creating VM in Azure..." or "Destroying VM in Azure..."), and a live elapsed timer. The button text also flips to "Creating VM... mm:ss" with the timer ticking. The banner persists across view changes via state._tfJob and clears when the apply or destroy completes. This is visual-only feedback — the underlying request remains synchronous; true server-side log streaming is queued for v1.0.

## 12.5 Drag-and-drop upload (May 18)

The hero banner and the Estate-page upload card both now accept dropped files. A subtle "Drop .rpt or .json to upload" hint appears on the hero when a file is dragged over it; the Estate card has a visible dashed drop zone that highlights blue on drag-over. Click-to-browse still works as a fallback. Window-level handlers prevent the browser's default of navigating to a file dropped outside the intended targets (a common UX trap). Accepted formats locked to .rpt and .json — accepts="" on both file inputs was tightened.

## 12.6 Bug fixes

xlsx link opens JSON in Notepad (May 15). Find-AssessmentFile used Get-ChildItem -Filter, which delegates to Win32 FindFirstFile, which matches BOTH long names and 8.3 short names. For Migration_Assessment_Report_<ts>.json and ...<ts>.xlsx sharing one folder, their auto-generated short names collided; a request for the .xlsx resolved to the .json, so Notepad opened with JSON content. Fix: replaced -Filter with Where-Object { $_.Name -ieq $bare } plus a most-recent-mtime preference. Verified May 18.

Phase 1 streaming log unreadable (May 18). The log block on the Assess "running" pane used color: var(--fg-3) on background var(--bg-subtle), producing slate-400 text on slate-300 background — contrast ratio too low to read mid-stream. Changed to var(--fg-1) with font-weight: 500.

Source-file links looked like plain text (May 18). The anchor inline style referenced var(--accent), which is a per-stage CSS variable scoped to .stage-card and undefined inside the Estate-page metric card. Switched to var(--info) (defined in both themes), added font-weight:500 and a hover-thicker-underline state. Cursor:pointer was already specified but lacked visual reinforcement.

Preview-window 404 toast (May 18). When index.html renders without server.ps1 behind it (preview tooling, offline review), loadAssess's fetch returns 404 and triggers an error toast that confused testers. Added an isServerUnreachable() helper that detects "no server" conditions (network failure or bare HTTP 4xx with no .error payload) and downgrades to a console warning. Real application errors against a live server still toast.

## 12.7 Known gaps as of May 18

Stage 4 Handoff gating. The Handoff card correctly shows "Pending · awaiting migrate" in its value tile when no migration has run. However, the "Skip to Handoff →" button on the workspace is not disabled, so a user can navigate to the Handoff view and generate a package even when no real migration exists. Information says "wait", affordance allows "proceed." Open decision: hard-gate (disable the button), soft-gate (confirm dialog), or leave as is (the "Pending" label is honest enough). Deferred for post-demo.

True async terraform progress. /api/terraform remains synchronous. v0.9.1's in-flight banner is visual-only feedback. v1.0 should move terraform apply/destroy to a background job queue with a status poll endpoint and a streaming log buffer — the same pattern Phase 1 uses today.

Config-driven mode. Future enhancement discussed May 18: a pipeline.psd1 in C:\SQLPilot\config\ defines the full migration (Azure subscription, region, target VM size, source rpt path, on-finding-high behavior). Page loads → reads config → runs the 5 stages end-to-end with no clicks. Interactive mode (the current behavior) stays as the default for demos and exploratory work. PowerShell data file format chosen over YAML for native PowerShell tooling, signing compatibility, and explicit-failure parse semantics.

## 12.8 Authoritative stats (replace May 13 figures for demo narrative)

Stage 3 terraform apply: 12 Azure resources in 6 min 54 sec (414s) — verified May 18 at 12:17 PM Pacific. Replaces the May 13 figure of 7m43s. Stage 1 assessment: 5 servers from a single .rpt upload — verified May 18 at 11:52 AM. The Bible's Section 2 verification dates remain as historical record.

Author: ushakale. Project: SQLPilot Phase 2. Demo: Friday May 22, 2026 (postponed from May 15). Last update: May 18, 2026.