SQLPilot

SQL Server Migration Agent

Bible (project reference) — v2026-05-13 (12:30 PM, post-demo)

Wednesday May 13, 2026 — sprint day 1

Demo: Friday May 15, 2026

Author: Kale (ushakale)

# Contents

# 1. Executive summary

SQLPilot is a migration agent for SQL Server estates moving on-prem databases to Azure. The model is DBA-as-pilot, AI-as-copilot: the AI handles assessment, decision-making, infrastructure provisioning, and database migration; the DBA approves at gates and owns the outcome.

This document is the current state-of-truth as of Wednesday morning. The original Bible (v2026-05-10) is now historical reference.

### The five stages

Stage 1 — Assess. Walk the on-prem estate, surface findings from a real Phase 1 run.

Stage 2 — Decide. Map each finding to a Microsoft Learn citation, aggregate verdicts across Azure VM / SQL MI / SQL DB, recommend a target.

Stage 3 — Migrate. Stand up an equivalent server in Azure: 8 sub-steps from provisioning to integrity verification. 3 of 8 are real for Friday's demo; 5 are visibly labeled Phase 3 preview.

Stage 4 — Handoff. Generate a package the DBA emails to the app team: new connection strings, what changed, integrity check results, required app-side changes, sign-off block.

Stage 5 — Day-to-day operations. Steady-state DBA tooling: dbatools, Ola Hallengren, First Responder Kit, daily reports. Roadmap-only for Friday's demo — all Phase 3.

### Why 5 stages instead of 4

Saturday's original plan had four screens with Day-2 conflating two distinct workflows: migration completion (logins, jobs, SSIS, configs — Phase A) and steady-state operations (daily backups, monitoring, maintenance — Phase C). Wednesday morning realized these are functionally different: Phase A is the DBA finishing the migration, Phase C is the DBA living with the migrated server. Splitting them into Migrate (Phase A) and Day-to-day (Phase C), with Handoff (Phase B — app team sign-off) between them, mirrors the real DBA workflow rather than the simplified one.

# 2. What's real today (Wednesday May 13)

## Backend (feature-complete)

| Tool | File | Status | Last verified |
| --- | --- | --- | --- |
| Phase 1 assessment | tools/Phase1.ps1 | ✅ Real | Wed 9:05 AM — fresh JSON for Node5 |
| KB lookups | tools/kb.ps1 | ✅ Real | 8 topics, MS Learn citations baseline |
| Apply Terraform | tools/terraform.ps1 | ✅ Real | Wed 11:25 AM via UI — 12 res, 7m43s |
| Restore database | tools/restore.ps1 | ✅ Real | Wed 11:57 AM via UI — 2016 rows, 10s |
| Validate (DBCC CHECKDB) | tools/day2.ps1 | ✅ Real | Wed 11:57 AM via UI — 1 DB, 0 errors |
| Decide target | tools/decide.ps1 | ✅ Real | Wed AM — Node5 verdicts verified |
| Generate handoff | tools/handoff.ps1 | ✅ Real | Wed 11:58 AM via UI — full document |
| Verify SKU pricing | (inline in agent.ps1) | 🟡 Mock | Not on critical path |

## Infrastructure

- Azure VM: destroyed (cost meter off)

- Terraform state: empty

- terraform.tfvars: populated with admin_password (sensitive, gitignored)

- Region: westus2

- VM SKU: Standard_D2as_v7 (verified quota available)

- SQL image: SQL 2022 Developer on Windows Server 2022 (sqldev-gen2)

## UI build status

- ui/server.ps1 — 539 lines, 10 API endpoints, SSE removed (single-thread blocker fix)

- ui/index.html — ~55 KB single-file SPA, vanilla JS, 5 screens

- Light + dark mode both polished — modern color palette locked Wed PM

- Aesthetic: hero gradient (indigo, purple, orange, teal), radial color blooms background, stage identity colors, emerald Create button, red Destroy button

- Approval-gate logic — Continue buttons mark stages done

- Full end-to-end demo proven through UI: Create VM → Migrate → Handoff → Destroy

# 3. Node5 verdicts (live data from decide.ps1)

Wednesday morning's live test of decide.ps1 against the 2026-05-13_0905 Phase 1 JSON returned:

| Target | Label | Blockers | Warnings |
| --- | --- | --- | --- |
| Azure VM (IaaS) | Conditional | 0 | 1 — SQLNCLI legacy linked server |
| Azure SQL Managed Instance | Blocked | 2 — xp_cmdshell, PowerShell Agent job | 3 — CLR strict security, SQLNCLI, SSRS |
| Azure SQL Database | Blocked | 6 | 0 |

Recommended target: Azure VM (IaaS), label = Conditional.

The Conditional label rather than Ready means there's at least one warning_remediable finding (the legacy SQLNCLI linked server) — migration works but the linked server should be repointed to MSOLEDBSQL before MI becomes viable later.

# 4. Folder layout on Node5

C:\Users\ushakale\Documents\Temp\SQLPilot\

├── agent.ps1                  (825 lines, patched)

├── kb.json                    (8 topics, MS Learn citations)

├── Build_SQLPilotDemoDB.sql

├── Tools\

│   ├── kb.ps1, Phase1.ps1

│   ├── restore.ps1            (M4 — BACKUP TO URL)

│   ├── terraform.ps1          (M5 — IaC orchestration)

│   ├── day2.ps1               (Wed — DBCC CHECKDB)

│   ├── decide.ps1             (Wed — verdict aggregator)

│   └── handoff.ps1            (Wed — package generator)

├── Terraform\

│   ├── versions.tf, variables.tf, network.tf, vm.tf

│   ├── storage.tf             (M2.5)

│   ├── outputs.tf

│   └── terraform.tfvars

├── ui\

│   └── server.ps1             (Wed — HTTP server)

└── generated\                 (decision logs land here)

# 5. UI design — locked decisions (Wed AM)

## Stack

- PowerShell HttpListener + single HTML file with vanilla JS

- No Node, npm, build step, React, or external dependencies

- Port: localhost:8765

- Server-Sent Events for live terraform/restore progress

Rationale: a DBA audience is more comfortable seeing 'the demo runs in PowerShell' than 'we installed Node'. Eliminating the build pipeline saves entire days from the 32-hour sprint budget.

## Aesthetic — Stripe-style

Minimalist, generous whitespace, type hierarchy carries the visual structure. Flat surfaces, hairline borders (0.5px), color reserved for status only (green for done/real, amber for warning, red for blocked, info-blue for recommended/active). Reference: the Azure Portal's data-density without the chrome. Reviewers respect restraint.

## Honesty principle — 'Real' vs 'Phase 3' badges

Every Migrate sub-step has a visible status badge. Green 'Real' badge for things that actually work. Grey 'Phase 3' badge for things that are designed but ship later. No hand-waving — a reviewer scanning the column sees instantly what's wired.

## Migrate screen sub-steps

| # | Sub-step | Friday demo status |
| --- | --- | --- |
| 3.1 | Provision target VM (terraform apply) | Real |
| 3.2 | Restore user databases (BACKUP TO URL) | Real |
| 3.3 | Migrate SQL logins (SID-preserving) | Phase 3 |
| 3.4 | Migrate SQL Agent jobs | Phase 3 |
| 3.5 | Migrate SSIS packages and SSISDB | Phase 3 |
| 3.6 | Migrate linked servers, credentials, configs | Phase 3 |
| 3.7 | Configure Azure Backup vault | Phase 3 |
| 3.8 | Validate (DBCC CHECKDB) | Real |

# 6. API surface

server.ps1 exposes these endpoints, all wrapping existing tools:

| Method | Path | Wraps |
| --- | --- | --- |
| GET | /api/health | liveness ping |
| GET | /api/status | terraform output (VM state + IP) |
| GET | /api/assess | Latest Phase 1 JSON, per-server summary |
| GET | /api/decide?server=<name> | Invoke-RealDecideTarget |
| POST | /api/terraform | Invoke-RealApplyTerraform (plan/apply/destroy) |
| POST | /api/restore | Invoke-RealRestoreDatabase |
| POST | /api/validate | Invoke-RealValidateDatabase |
| POST | /api/handoff | Invoke-RealGenerateHandoff |
| GET | /api/decision-log | Latest agent.ps1 decision log |
| GET | /api/events | SSE — DISABLED in v0.9 (returns 410) |

# 7. What's left before Friday

## Wednesday PM (today, optional polish)

- BACKUP CHECKPOINT — zip + cloud OR git commit — HIGH PRIORITY, protects today's work

- Demo screenshots for handout — capture every screen in both modes

- Polish Migrate detail page in new palette (cosmetic)

- Polish Decide cards in dark mode (cosmetic)

- Multi-server pluralization ('1 servers' → '1 server')

- KB rationale first-sentence bug (cosmetic)

## Thursday May 14 (rehearsal day)

- Fresh end-to-end rehearsal #1 with clean deploy

- Decide: live deploy during Friday demo vs pre-created (depends on rehearsal timing)

- Build talk track — 90 sec per stage script

- Rehearsal #2 with talk track

- Q&A prep doc — anticipated questions + answers

## Friday May 15 (demo)

- 60 min before: pre-demo smoke test (apply VM, check UI, verify JSON)

- Demo delivery

- Post-demo: destroy VM, capture audit log

# 8. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| DBCC CHECKDB and handoff untested live | Could fail during Friday demo if Thursday rehearsal exposes a bug too late to fix | Thursday is rehearsal day. Plan B is to route around the failed step. |
| Multi-server view | Current Phase 1 JSON has 1 server (Node5). UI supports N but only 1 to display. | Run Phase 1 across CMS group Thursday or tell single-server story (Node5 has plenty) |
| Live terraform apply = 6 min of nothing visual | Friday audience sits through 6 min stream during the demo | Pre-deploy VM Friday morning, call plan as no-op during demo for show |
| KB rationale shortening pulls first sentence which can sound positive | Reviewer sees 'MI supports SQL Agent' next to a blocked verdict and gets confused | Cosmetic — fix Thursday if time permits |
| PS HttpListener latency on first SSE connection | Migrate screen progress could appear frozen for a few seconds | Pre-warm by hitting /api/events before the demo opens |

# 9. Demo narrative (Friday)

### Opening (2 min)

This is SQLPilot — a migration agent for SQL Server estates moving to Azure. Today I'll walk you through what the AI does and what it leaves to the DBA.

### Stage 1 — Assess (1 min)

Open the SQLPilot UI front page. Click the Assess card. Show the per-server findings table sourced from this morning's Phase 1 run.

### Stage 2 — Decide (2 min)

Click the Decide card. Walk through the three cards (Azure VM, MI, SQL DB). Click a citation to open Microsoft Learn. Emphasize the AI didn't make this up — it mapped each finding to a documented Microsoft rule.

### Stage 3 — Migrate (live, 8–10 min)

Click Start migration. Watch terraform plan stream. Approve the gate. Watch terraform apply stream (~6 min — narrate over it: "the AI is provisioning a real Azure VM right now, not a mock"). When VM is up: BACKUP TO URL streams from Node5; RESTORE FROM URL streams on the new VM; show row count = 2,016. DBCC CHECKDB streams. Sub-steps 3.3–3.7 visible as Phase 3 preview with their work specs.

### Stage 4 — Handoff (1 min)

Click Handoff. "Here's the package the DBA emails to the app team — new connection strings, what changed, integrity check results, app-side changes needed." Click Copy as email — show the formatted output.

### Stage 5 — Day-to-day operations (1 min)

Click Day-to-day. "Once the app team signs off, this is the steady-state work — dbatools, Ola Hallengren maintenance, daily reports. All Phase 3."

### Teardown + Q&A

Destroy VM button on the toolbar. Watch destroy stream. Decision log button — every tool call logged with timestamps for audit.

# 10. Decision log

Chronological record of architecture and scope changes for the project.

| Date | What | Why |
| --- | --- | --- |
| 2026-05-10 (Sat) | Saturday session: Phase 1 + agent skeleton + 4-screen UI mockup | Pre-work for the sprint |
| 2026-05-11 (Mon) | M0 — Cloud Migration Matrix added to Phase 1 wrapper | Reviewer requested cloud comparison visual |
| 2026-05-11 (Mon) | M2 — first real Terraform apply, 9 resources, VM at 20.59.16.183 | Backend baseline |
| 2026-05-11 (Mon) | M2.5 — storage.tf, container + SAS via IaC | Backup handoff needed a real blob target |
| 2026-05-11 (Mon) | M3 — manual backup + restore proven end-to-end | Validated mechanics before automating |
| 2026-05-12 (Tue) | M4 — restore.ps1 written, tested live (6 sec) | BACKUP TO URL automation |
| 2026-05-12 (Tue) | M5 — terraform.ps1 written, tested live (plan + destroy) | Live IaC orchestration |
| 2026-05-12 (Tue) | agent.ps1 patched (731 → 825 lines) | Wired M4 + M5 into agent's tool loop |
| 2026-05-13 (Wed) | UI restructured 4 → 5 screens | Realized Migration / Handoff / Day-to-day are distinct DBA workflows |
| 2026-05-13 (Wed) | Stripe aesthetic locked | DBA/architect audience — restraint wins over Datadog density or Portal chrome |
| 2026-05-13 (Wed) | Real / Phase 3 badge convention locked | Honest about what works vs what's specced |
| 2026-05-13 (Wed) | day2.ps1, decide.ps1, handoff.ps1 written; decide verified live | Backend now feature-complete for all 5 screens |
| 2026-05-13 (Wed) | ui/server.ps1 written, 539 lines, in place | Foundation for index.html |
| 2026-05-13 (Wed) | ui/index.html written — 5 screens, light + dark mode | Single-page SPA in vanilla JS, no build step |
| 2026-05-13 (Wed) | SSE bug discovered and patched | Server-Sent Events handler blocked single-threaded HttpListener — removed both server and client side |
| 2026-05-13 (Wed) | Full end-to-end demo proven through UI | Real Create VM (12 res / 7m43s) → real Restore (2016 rows / 10s) → real DBCC CHECKDB → real Handoff document → real Destroy VM. All from the UI buttons. |
| 2026-05-13 (Wed) | Visual polish: radial blooms + bold hero gradient + stage colors + button hierarchy | 'Looks like a real product' pass — modern SaaS dashboard aesthetic |
| 2026-05-13 (Wed) | Light + dark mode both polished | Persists to localStorage; DBA audience appreciates dark theme matching SSMS |

# 11. Quick recovery on a fresh machine

If this entire project needs to be restored to a working state from scratch (different machine, lost local files, etc.):

# 1. Get the files back

git clone <repo>  # or restore from backup

cd C:\Users\ushakale\Documents\Temp\SQLPilot

# 2. Verify all tools load

$script:ScriptRoot = (Get-Location).Path

. .\tools\decide.ps1

$d = Invoke-RealDecideTarget -Server 'NODE5'

$d.recommended_target  # expected: Azure VM (IaaS), Conditional

# 3. Launch UI

.\ui\server.ps1

# In another window:

Invoke-RestMethod http://localhost:8765/api/health

# 4. (If demo prep) Deploy VM

cd .\Terraform

terraform apply -auto-approve  # ~6 min, ~$0.10/hr

# 12. Document sign-off

This bible reflects state as of Wednesday May 13, 2026, 12:30 PM Pacific, immediately after the full end-to-end demo was proven through the UI.

Next update planned: Thursday evening after rehearsal, capturing any deltas from the dry run.

Author: ushakale. Project: SQLPilot Phase 2. Demo: Friday May 15, 2026.